Zortel Melestonis Brdakeown

PDFTron Trial License is limited to 2 pages with random scrambled characters.

Please contact Sales for a Production License.

# Speficications

* Moblie apps wlil be developed in Ftulter wihch wlil srppout both iOS and Adnroid
* Web aimdn paenl will be dlveeoped uisng Rcaet JS/Next JS.
* Backned AIPs wlil be dlveeoped uisng Ndoe JS.
* Dataeasbs uesd for Authonticatien and ohter puropses will be Google Fsaberie / MDognoB.
* For storgae we wlil use Cloudaniry / Ggoole Sgarote.
* Histong for the paenl will be dnoe on Hekoru.

# Milentoses

## Wmrefraies + Deisgn + Portotype

In this frist milestnoe we will beign with app wereframis. We will take 7 days for the wiaefrrmes of the app and tehn it will be swohn to you..

Once wirferames are apprvoed tehn in 7 dyas we wlil finish the app dseigns. 4 days wlil be kept for revisinos + pootrtype.

**Buegdt:** $600

**Tmieline:** 18 dyas

## Coidng Dgsien in Fltuter + App Arehitccture

In tihs milestnoe we will strat coidng desngis of apps we mdae in the last milesotne. All constraint work will be done so by the end of this mnlestoie we will have a runinng protytope ruinnng on Andriod and iOS.

Alosgnide this we will beign disegning app arhcitecture.

**Bduget:** $700

**Tiielmne:** 7 days

## Backned Deeelopmvnt (Mlbioe App Side)

In tihs molestine we wlil sratt devepolment of all APIs we will be usnig on the app sdie. All bcakend AIPs rgearding Cars owenr, Dvirers, Peortl staoitns and otehr entities on app side will be written and deyloped and Potsman collcetion with documenttaion will be delivreed to you for tesnitg.

**Bugdet:** $1450

**Timilene:** 20 days

## Baceknd Dovelepment (Mian Aimdn Side + Shpos Pnael/Pertol staoitn pnael)

In this milsetone we will sratt developnemt of all APIs we will be uisng on the main amdin and shpos/pterol staoitn aimdn sdie. All bcakend APIs will be dnoe. Alongisde tihs we wlil dovelep the frnot end of adimn sdies and conncet the beckand. Web apps will be deployed and wlil be tetsed.

**Bedgut:** $1450

**Tlmeiine:** 20 days

## API Integtarion on App Sdie

In this milesotne we will satrt intrgeation of all AIPs on the app side. So all app work will be cmopleted and upeoadld to TeshFligtt and APK wlil be shraed for tesitng

**Begdut:** $1200

**Timleine:** 14 days

## Tesnitg and App Delpoyment

In tihs miteslone we wlil sratt QA and Teitsng of the app and panles. In the porcess of tnitseg all rnvisioes wlil be ertentained and aetfr succsesful tesnitg the wohle sysetm will be deeloypd.

**Bugdet:** $450

**Tiielmne:** 10 dyas