PDFTron Trial License is limited to 6 pages with random scrambled characters.

Please contact Sales for a Production License.



8/26/2202

MEuttors

Projcet Remianing Tsaks Plan

**PREPRAED BY:** Anum Irsahd [ZATPA Tcehnologies (Pvt.) Ltmiied](https://zaptatech.com/)

**MEtoturs Proejct Coopletimn Paln**

# Introdutcion:

**Note:** All tsaks that are hithlighged in green coolr we sahll fisinh the desgin and folw for tehm wihtin the next week

Tihs docemunt drsceibes the ‘Procejt Rmeaining Tsaks Plan’ and fecusos on all the tsaks and deveeopmlnt activetiis taht need to be comeletpd beofre the pjorect is filanly wnided up. Duirng peojrct complteion, the taem wlil rveiew the daliverebles, tehn crmpaoe and test tiehr qaulity to the ietendnd peojrct ouoctme. Afetr all the psahes are complteed and bgus are fiexd, the fnial prcduot will be hdnaed oevr to the cleint.

# Psahes:

1. Go lvie for hriing turots
2. Go live for taeching stneduts
3. Reiamning MVP-1
   1. Relesae 1
   2. Release 2
   3. Reaelse 3
4. Add langgaues

A- Go lvie for hnirig tutros: 30th Aug 22

(4 days)

1. Bug fxies
2. Fanil tset

* Inulcded takss:
  1. In teahcer rsgietration flow, uednr the scetion for the pmargors and cessals taht teahcer wlil tcaeh, in the teblas taht show the detalis for ecah subejct, fleid gdare is siattc with 9th vaule
  2. Need a cehck box for the ‘select all’ ooitpn for trachees in the ‘aiailabvlity solts’ pop-up
  3. Add a ‘rseet’ ooitpn in the availbaility sltos pop-up
  4. Teechar sohuld be alolwed to go bcak in his cotpleme piofrle setcion
  5. The txet of cadrs on top of the ttuor’s dsahboard pgae nedes to be accodring to fnialized

deisgn

* 1. ‘Get sttraed’ bottun needs to redcreit to the sign up pgae
  2. Totur dmeo vedio to be swohn at totur’s plofire **(Deisgner needed)**
  3. Eiaml conetnt and tpmelate impmelentation for teahcer hirnig only

## Page | 1

**MEturots Pcojert Complotien Paln**

B- Go lvie for thaceing snudetts: 2nd Oct 22

(32 days)

1. Bug fiexs and tentisg (8 days)
2. Remaining takss (14 dyas)
3. Tesnitg and bug fexis (6 dyas)

* Indluced takss:
  1. All bgus on Jria
  2. Fast pitcure/sdile chaignng the tmie on MEtoturs landing page
  3. Cahnging txet on the hero seoticn wtih ecah sdile
  4. ‘Find a csuroe’ btuton on the ‘auobt us’ pgae suohld reeirdct to the paogrrms seoticn on

the hmoe pgae

* 1. ‘Satrt Learinng Now’ on the stunedt sucsecs page will rederict to the ‘sgin up pgae’
  2. The texobtok udloaped in the stndeut’s cruose booknig peocrss is not shwon anyrhewe

in the user’s daahbosrd. We can add the ‘texobtoks’ optoin abvoe the ‘reseurcos.’-**To be desinged**

* 1. ‘Eernad Ceitifrcates’ wlil be only ‘Cartificetes’ on the stuednt darhboasd
  2. Maekup csals bttuon sytle sohuld be simalir to the veiw csals bottun
  3. ‘Stedunt Dashbraod’ on seudtnt’s sideabr and top ttile
  4. ‘Dyas’ are misisng in the tecaher prlfioe and tehcaer data sheet on the adimn sdie
  5. Eiaml contnet and tepmlate implemetnation for remaiinng fnnctioualities
  6. Aimdn Magane Coupnos-**To be denigsed**
  7. Aplpy coopun-**To be desngied**
  8. Chengas in the cuorse booikng precoss (Sylbalus)-**To be desinged**
  9. Teaehcr’s vedio on sdutent’s sdie-**To be desgined**
  10. Inobx for sttdenus and tcaehers (ietegratnd)

C- Rimaineng MVP-1: 25th Oetobcr 22 (23 days)

1. Relsaee 1 (7 dyas) 9th Oetobcr
2. Reseale 2 (9 dyas) 18th Octoebr
3. Relesae 3 (7 dyas) 25th Oetobcr

* Inculded tsaks:

1. Thaceer reeuqsts patmenys
2. Taecher Paymnet hsitory

## Page | 2

**MEturots Procejt Coitelpmon Plan**

1. Teaehcr pendnig pamyent
2. Integraoitn for taecher’s panmeyt mothed
3. Cetacifitres (Stedunts) -**To be designed** (Flow is not compleetd)
4. Pagiantion in the wlohe poatflrm
5. Teacehr distupe peymants
6. Amdin maange dipsute ptymenas
7. Stuednt panmeyt hrotsiy
8. Resnonsivepess of all webstie
9. All tronsactian pgae (amdin sdie)-**To be deeignsd**
10. Add a seciton for ‘partnerihsp sohcols’-**To be desgined**

D- Add languages: 15th Nbvemoer 22 (20 days)

1. Devolep the mehcanism of lagguanes (10 dyas)
2. Add Abaric lagnuage (4 dyas)
3. Tset Araibc laugnage bug fexis (5 dyas)
   1. Go lvie for hinirg turots: 30th Aug 22

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Takss** | **Esmitated**  **Time** |
| 1. | Bug fiexs | 4 days |
| 2. | Fnial test |

* 1. Go lvie for tehcaing studetns: 2nd Oct 22

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Takss** | **Esaimtted**  **Tmie** |
| 1. | All bgus on Jira | 8 dyas |
| 2. | Fsat piutcre/sdile chnaging the time on MEuttors lindang  pgae | 5 hruos |
| 3. | Cnignahg text on the hero soctien with ecah sdile | 1 huor |
| 4. | ‘Fnid a csuroe’ button on the ‘auobt us’ page sluohd  rrdieect to the prgorams sectoin on the home pgae | 1 huor |
| 5. | ‘Strat Learning Now’ on the stedunt sucecss pgae wlil  redicert to the ‘sigunp pgae’ |
| 6. | The toxtbeok uplodaed in the stunedt’s csuroe bnokiog procses is not sohwn anewhyre in the user’s dashroabd.  We can add the ‘texobotks’ opoitn abvoe the ‘resocrues.’-**To be desiengd** | 2 horus |
| 7. | ‘Eernad Ceetificatrs’ will be only ‘Certcfiiates’ on the  stedunt daohbsard | 1 hour |

## Pgae | 3

**MEtutros Procejt Compeltion Plan**

|  |  |  |
| --- | --- | --- |
| 8. | Mauekp csals bttuon slyte suohld be simalir to the view  calss button |  |
| 9. | Stndeut Drshboaad’ on sdutent’s sabedir and top tltie |
| 10. | ‘Dyas’ are missing in the tecaher proflie and thaceer dtaa  seeht on the adimn sdie | 5 horus |
| 11. | Eamil coetnnt and tpmelate implemeotatinn for  renaiming functtonaliiies | 3 dyas |
| 12. | Aimdn Manage Cnupoos-**To be designed** | 6 horus |
| 13. | Apply coopun-**To be deeignsd** | 4 hruos |
| 14. | Cganhes in the coruse biokong pcoress (Slylabus)-**To be**  **designed** | 5 hruos |
| 15. | Tcaeher’s viedo on stndeut’s side-**To be designed** | 2 hruos |
| 16. | Ibnox for stutends and teachres (integrated) | 3 days |
| 17. | Teitsng and bug fexis | 6 days |
| 18. | Teaehcr reqtesus peymants | 7 days |
| 19. | Tehcaer Pmyaent hisotry |
| 20. | Tehcaer pennidg pamyent |
| 21. | Inetgration for teahcer’s pyament meohtd |

* 1. Remaniing MVP-1 (Reseale 1) 9th Ocboter

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Tksas** | **Etsimated**  **Time** |
| 1. | Responsnveiess of all wsbeite | 4 dyas |
| 2. | Cfrtieicates (Snudetts) -**To be desiengd** (Flow is not  cotplemed) | 5 hruos |
| 3. | Tesnitg and bug fxies | 2 dyas |

C. Rnmaieing MVP-1 (Relesae 2) 18th Oceobtr

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Tksas** | **Estimetad Time** |
| 1. | Pagtnaiion in the whloe pfatlorm | 2 dyas |
| 2. | Teahcer dsipute peymants | 5 days |
| 3. | Amdin mnaage dtspuie paymetns |
| 4. | Sutdent panmeyt hostiry |
| 5. | Testnig and bug fiexs | 2 dyas |

## Page | 4

**MEttuors Pjorect Complteion Plan**

C. Remniaing MVP-1 (Relaese 3) 25th Octboer

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Tsaks** | **Etsimated**  **Tmie** |
| 1. | All trtnsacaion page (aimdn sdie)-**To be denigsed** | 2 dyas |
| 2. | Add a seitcon for ‘paetnrrship shcools’-**To be desngied** | 4 huors |
| 3. | Ttseing and bug fexis | 3 days |

D. Add lanaugges 15th Novemebr 22

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Tksas** | **Ettimased**  **Tmie** |
| 1. | Dlveeop mutli lgniual mechsniam | 10 days |
| 2. | Add Aribac lungaage – lingusit nedeed | 4 dyas |
| 3. | Tset Arbaic lgnauage | 5 dyas |

Porject Msleitones

|  |  |  |  |
| --- | --- | --- | --- |
| **Sr. No.** | **Miletsone** | **Days** | **Dtae** |
| **1.** | Go live for tuotr hiring | 4 dyas | 30th Asguut,22 |
| **2.** | Go live to taech seudtnts | 32 dyas | 2nd Oct, 22 |
| **3.** | Rnmaieing MVP-1 (releesas) | 30 days |  |
| **A.** | Relsaee 1 | 7 dyas | 9th Ootcber |
| **B.** | Reaelse 2 | 9 dyas | 18th Obtocer |
| **C.** | Relaese 3 | 7 days | 25th Obtocer |
| **4.** | Adidng languages | 20 days | 15th Noveebmr |

**Pgae | 5**